Overview

From Granite we need to be able to add multiple reference images and masks:

Note: This is only initial draft and may be changed

Key Decisions

- Working as one single team (with single source) vs. Separate teams with plug-in architecture?

  - We can either move all necessary source STE source code into Granite project (and convert names/namespaces)

May require closer co-ordination and communication geographically.
Adherence to Granite colour schemes, UI look & feel, architecture.
Converting all source code / namespaces and fitting it in with in Granite solution
Cutting out and removing code that is not to be ported across.

or

  - Provide generic plug-in architecture

Allow any groups (with the necessary skills) to create their own plug-ins.
For some groups this could provide a lot freedom / flexibility.
(This could also be future functionality that is developed at a later date)

Display image comparison workflow activity is more than just a single DLL. Makes use of the following assemblies:
Nokia.Sienna.Workflow.Activities.Device.Phone.Image.dll

Nokia.Sienna.Common.dll

Nokia.Sienna.Common.Image.DefectDetection.dll

Nokia.Sienna.Common.UI.Controls.dll

Nokia.Sienna.Device.Phone.dll

Nokia.Sienna.Device.Phone.Data.dll

Nokia.Sienna.Device.Phone.Image.DataProvider.dll

Nokia.Sienna.Device.Phone.Product.DataProvider.dll

Nokia.Sienna.SystemTest.Device.Phone.dll

Nokia.Sienna.Workflow.Services.dll

Nokia.Sienna.Device.Lighting.dll

+ SystemTestConfiguration project (web pages)

Action: Provide Wekey with access to Granite GIT repository on \\oucifs1\fp_ts_fi\work\

Proposal:

- Do quick initial prototype, without converting all code, just creating a Workflow 4.0 PhoneDisplayComparerActivity which uses the same underlying assemblies as those used in STE, just to check there are no technical issues with this activity running inside Granite Framework.

- Do complete code analysis and identify the code we need to port over to Granite.

- Port the code over (workflow activity and dependencies).
(Wekey)

- Create new version of SystemTestConfiguration web pages for Granite and cloud database.
(Mark)

- Paying for the cloud?

Display image comparison requires multiple reference images + masks to be stored per product in the cloud.

Account for SQL Azure databases + web pages.
Domain name.

- Technical solution could use existing STE SQL Azure database (short-term only) or a completely new SQL Azure database.

- Cloud architecture

Figure 1 Overview of existing STE/STA architecture

Figure 2 Overview of new architecture

Figure 3 Data Sync between West Europe and East Asia

Figure 4 Data Sync between West Europe and East Asia

Other topics:

No overlap of Granite with STE/STA

Action: Mark to create presentation to explain this. To be reviewed by Lei Li, Wekey and Granite team (someone not on holiday)? 
Mark could put together a draft presentation and send to Timo P. to review today.

Plan has always been to port any “good” functionality from STE over to Granite.